# Swayp — Third-Party Services & Production Requirements

Table of Contents

# Swayp — Third-Party Services & Production Requirements

Part 1: Services & Client Requirements (backend scope to follow — the client will share additional screens; this document intentionally covers which services are needed and what we need from the client for production, not the full backend build plan.)

- Audience: Engineering + Client (Swayp business owner)

- Status: Planning / pre-integration. None of this is wired in the current repo yet.

- Date: 2026-07-16

- Basis: 15 Figma screens from Swayp Finance App Redesign (node ids listed in §2), cross-checked against the current swyape-backend repo.

Confidence & honesty note. This doc is deliberately blunt about what the design claims vs. what actually exists. Three design elements do not map to real, off-the-shelf products and are flagged inline (⚠️). Treat every ⚠️ as a client conversation, not a build instruction.

## 1. Executive summary

Swayp is a US business bill-pay web app: users connect a bank (read-only) via Plaid, add vendors, then schedule or auto-pay bills over ACH or by mailed paper check, with an AI Cash Context advisor and auto-detection of recurring bills.

The design names three financial rails — Plaid (bank data/auth), Dwolla (ACH money movement), and Stripe ("Bill Pay Network" / "Stripe Treasury" for vendor payouts) — plus a set of unnamed-but-required services (check print/mail, invoice OCR, fraud/OFAC screening, notifications, QR, ABA validation, logo enrichment, and an LLM).

Four items dominate everything else:

- 🔴 Rail conflict (blocking). The bank-connect screens say Dwolla moves the money; the vendor screens say Stripe does. These are competing rails — the client must decide which is authoritative before any money-movement code is built (it determines the entire payments backend and which processor token Plaid mints).

- 🔴 Custody question (blocking, legal). Any design where funds rest in a Swayp-controlled balance between the debit and credit legs (the naive Dwolla two-leg flow, or Stripe Treasury) constitutes taking custody of funds, which can trigger money-transmitter/MSB licensing. This must be resolved with counsel; it is not a code decision. See §5.

- 🔴 "Stripe Bill Pay Network" is not a real product. No Stripe directory of "~80% pre-enrolled vendors" exists. The described experience matches an AP network like Melio or BILL.com (separate companies), not Stripe. See §3.3.

- 🔴 Currency/market mismatch. The backend defaults Payment.currency to BDT (Bangladeshi Taka) while every screen is USD / US-ACH. Confirm US-only/USD and fix the default.

The critical-path client asks are all onboarding/underwriting items with multi-week lead times: Dwolla production underwriting, Stripe Treasury approval (invite-only), Plaid OAuth (LEI + security questionnaire), and attorney-drafted ACH-authorization / privacy language. These should start now, in parallel with design.

## 2. Product & screens covered

| Flow | Screens (Figma node ids) |
| --- | --- |
| Vendors overview & counts | 792:13725 |
| Add vendor (choose method) | 792:16171 |
| Add vendor — search "Stripe Bill Pay Network" | 792:16497, 792:16918 |
| Add vendor — manual (ACH or check) | 792:17275 |
| Mailing details (check) | 793:1707 |
| Bank details (manual ACH) | 793:1326 |
| Save bill — vendor / details / schedule | 829:15081, 834:3034, 834:3436 |
| Bill details + invoice / QR modal | 840:12632 |
| Pay — summary + AI Cash Context | 840:27719 |
| Connect / select / verify bank (Plaid) | 836:9157, 836:8618, 836:8984 |

## 3. Third-party services

| # | Service | Category | Named in design? | Purpose (one-line) | Confidence |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Plaid | Bank data (auth, identity, transactions, balance) | ✅ Yes | Bank connection + read-only data; mints processor token for the ACH rail | High |
| 3.2 | Dwolla | Money movement (ACH debit + credit) | ✅ Yes | Pulls from user bank and pushes to vendor over ACH | High |
| 3.3 | Stripe ("Bill Pay Network"/Treasury) | Money movement / vendor directory (claimed) | ✅ Yes | Claimed vendor directory + auto-routing payout — product unverified ⚠️ | Low |
| 3.4 | Lob (or Checkbook.io / PostGrid) | Check disbursement | ❌ Implied | Print + mail physical checks (5–7 biz days) | Medium |
| 3.5 | Claude API (LLM) + recurring detection | AI | ✅ "AI" named | Phrases cash-context advice; recurring-bill detection (deterministic, not LLM) | High |
| 3.6 | Invoice OCR + object storage (Textract/Mindee/Veryfi + S3) | Document ingestion | ❌ Implied | "Auto-import" a scanned/QR invoice → parse amount/vendor/due-date + store file | Medium |
| 3.7 | Fraud monitoring + payee OFAC/SDN screening (Sardine/Unit21/Alloy) | Risk & compliance | ❌ Implied | NACHA Originator fraud checks + screen every ACH/check payee | Medium |
| 3.8 | Vendor bank-account verification (micro-deposit / Plaid Auth-on-payee) | Payout integrity | ❌ Implied | Prove a manually-added vendor's account exists & belongs to them | Medium |
| 3.9 | Business-day / ACH-cutoff engine (Fed holiday calendar) | Scheduling | ❌ Implied | Compute correct "send date / estimated arrival" and "1–3 / 5–7 biz days" | High |
| 3.10 | Tax reporting (W-9/TIN + 1099-NEC/1099-K) | Compliance | ❌ Implied | Vendor TIN collection + year-end reporting for a payer-of-record | Low |
| 3.11 | Notifications (Postmark/SES + Twilio + push) | Notifications | ❌ Implied | Email/SMS/push for reminders, auto-pay, failed-payment alerts | Medium |
| 3.12 | Observability + secrets manager (Sentry/Datadog + Vault/KMS) | Ops | ❌ Implied | Money-movement alerting + custody of ~8 sets of live financial keys | High |
| 3.13 | Compliance & legal program | Compliance | ❌ Implied | NACHA / KYC-KYB / OFAC / GLBA scaffolding for every money screen | Medium |

### 3.1 Plaid — bank data & connection

What it does here. Powers the three bank-connect screens: Select Bank (836:8618, "12,000+ US banks, Swayp never sees credentials"), Connect (836:9157, "verifies you own the account"), and Verifying Account (836:8984, "24mo history… detecting recurring bills… captures routing so Swayp knows where to pull from when you authorize Dwolla"). Feeds real-time balance for AI Cash Context (840:27719) and the masked …1234 display on Bank Details (793:1326). Read-only — Plaid never moves money.

Products / scopes needed. Link; Auth; Identity; Transactions (/transactions/sync, 24mo); Transactions Recurring (/transactions/recurring/get); Balance; Processor Token (processor=dwolla); core /link/token/create + /item/public_token/exchange. Likely NOT needed: Plaid Identity Verification (IDV/KYC) — end-user KYC belongs to the money rail (Dwolla), not Plaid.

Backend impact. New integration module: POST /plaid/link-token, POST /plaid/exchange (store access_token/item_id encrypted), webhook receiver (JWT-verified) for SYNC_UPDATES_AVAILABLE. Celery tasks for /transactions/sync (history) and /transactions/recurring/get (seed recurring-bill candidates). Store masked account only; never raw routing/account. Add plaid-python.

Alternatives. MX, Finicity, Akoya, Flinks — not worth switching (design names Plaid; tightest Dwolla partnership). Note Stripe Financial Connections overlaps Plaid — if Stripe becomes the rail, pick one bank-linking provider to avoid double KYC and double cost.

### 3.2 Dwolla — ACH money movement

What it does here. The rail that actually moves money on the ACH path: debits (pulls) from the connected business bank and credits (pushes) to the vendor. Tied to Connect/Verify (836:9157, 836:8984, "authorize Dwolla to execute an ACH"), manual ACH vendor (792:17275, "1–3 biz days"), **"ACH **4821 on file" (834:3034), and **"Paying from Chase *4821" (840:27719). Real Dwolla transfer webhooks should drive the PENDING→PROCESSING→SUCCESSFUL/FAILED state machine.

Products / scopes needed. Dwolla Balance/Connect ACH API; business Verified Customer (Controller + beneficial owners); funding source via Plaid processor_token (no raw account stored); ACH debit + credit; Same-Day / Next-Day ACH (each separately enabled); transfer/customer webhooks; beneficial-ownership certification.

Backend impact. Significant. New Dwolla service wrapping dwolla-v2; replace Payment.provider_reference / payment_method free-strings with real Dwolla transfer/funding-source ids; webhook-driven state machine (transfer_completed → SUCCESSFUL, transfer_failed/returned Rxx → FAILED) that tolerates late ACH returns (R-codes can arrive days after "processed"); HMAC webhook verification + idempotency; store certification/verification status and block sending when uncertified; fix currency BDT→USD.

⚠️ Custody caveat. The obvious "debit into a Dwolla Balance, then credit out" design rests funds in a Swayp-controlled balance — see §5. Prefer a facilitated pull-to-push structure that never rests funds, or get written legal confirmation that Dwolla's licensing + agent-of-payee structure covers Swayp.

Alternatives. Modern Treasury, Increase/Column, Moov, Astra/Sila. (Stripe Treasury is not a simpler unifier — it holds funds, see §3.3/§5.)

### 3.3 Stripe — "Bill Pay Network" / Treasury (⚠️ product claim unverified)

What it does here (as designed). Cast as (1) a "Bill Pay Network" directory with "~80% of US vendors pre-enrolled" — surfaced on Add Vendor (792:16171/16497), Vendor Details (792:16918, "Found in Stripe Bill Pay Network. No routing/bank details needed"), and as an ACH-vs-Stripe status badge across 792:13725, 829:15081, 834:3034, 840:27719 ("Payment method = Bill Pay Network"); and (2) "Stripe Treasury" auto-routing payments so no vendor bank details are needed.

⚠️ Honesty flags (both verified):

- "Stripe Bill Pay Network" with "~80% of US vendors pre-enrolled" is NOT a real, publicly documented Stripe product. Stripe has no consumer/SMB directory of pre-enrolled billers. The described experience matches an embedded AP network like Melio (which powers Shopify Bill Pay) or BILL.com — separate companies with their own APIs. Recommend naming Melio/BILL.com as the concrete mapping when discussing Ambiguity #2 with the client.

- "No bank details needed" is misleading. To pay a vendor through Stripe, the vendor must be a Connect connected account (requiring their bank + KYC). And Stripe Treasury holds funds → Swayp takes custody → the money-transmitter risk in §5 applies. Treasury is invite-only and may be denied.

Products / scopes needed (if Stripe is used). Stripe Connect (Custom accounts), Treasury (invite-only, application-gated), Global Payouts, optionally Financial Connections (overlaps Plaid — pick one). Live + restricted keys, webhook signing secret. Correction: do not assume a Plaid processor=stripe token — Stripe ingests bank links via its own Financial Connections, and Treasury/Connect payouts don't consume a Plaid processor token.

Backend impact. Real Stripe rail abstraction; payment_method should become an enum (ach_dwolla | stripe_connect_payout | stripe_treasury | check); provider_reference → Stripe PaymentIntent/Payout ids; Stripe webhook receiver; Provider needs stripe_connect_account_id + capability status if vendors are paid as Connect accounts; keep Treasury behind a feature flag (approval not guaranteed). Add stripe SDK; fix currency.

Alternatives. Dwolla (already named — likely the real mover, making Treasury redundant for ACH); Melio / BILL.com if a true vendor network is genuinely required; Stripe Connect standard / Global Payouts without Treasury.

### 3.4 Lob — check print & mail (primary recommendation)

What it does here. Powers "Physical check by mail (5–7 biz days)" on Add Vendor Manually (792:17275) and the Mailing Details form (793:1707: legal name, street, city, state, zip, memo). Delivery-lifecycle webhooks drive the state machine and the "Resolve Failed" flow (840:12632). Note: Stripe and Dwolla do NOT mail paper checks.

Products / scopes needed. Lob Print & Mail Checks API; Lob Bank Account object + verification (the originating/funding account); US Address Verification (reduce returned-to-sender); delivery webhooks.

Backend impact. New check-disbursement module; store verified originating-account reference + vendor mailing fields; map delivery events (new intermediate states mailed/in_transit; returned_to_sender → FAILED); webhook + signature verification. In the print-your-own model, checks are drawn directly on the client's bank (MICR line) — bypasses Dwolla and Stripe entirely, and needs Positive Pay coordination with that bank (see §6-C). Currency must be USD.

Alternatives. Checkbook.io (payout model — pulls funds via ACH then mails; heavier KYC, could double as ACH rail); PostGrid (closest Lob analog, multi-account); OnlineCheckWriter/Checkeeper (budget). Lob/PostGrid are print vendors, not money transmitters → lighter compliance.

### 3.5 AI Cash Context (LLM) + recurring-bill detection

What it does here. Two capabilities the design conflates under "AI":

- Cash Context advisor (840:27719): a natural-language balance projection ("After this payment you'll have $X; next bill Verizon $389 due Dec 15"). LLM fit. Recommend Claude (claude-opus-4-8 default, or claude-haiku-4-5 for this short/high-volume sentence).

- Recurring-bill detection (836:8984): should NOT be an LLM — it is deterministic cadence clustering. Prefer Plaid Recurring Transactions; use an LLM at most for merchant-name labeling.

Architecture guardrails. Keep the two engines separate. Do the balance arithmetic in Python; the LLM only phrases it (validate the echoed numbers). Send PII-minimized aggregates (balances, upcoming bills, the pending payment) — never raw transaction rows or account numbers. Structured output. Feature-flag kill switch.

Backend impact. New ai_advisor app + provider-neutral wrapper; Celery recurring-detection task writing RecurringBillCandidate rows (no LLM in the money path); explicit ai_advisor_consent field enforced server-side + logged in audit; add anthropic to requirements; env-driven LLM_PROVIDER/LLM_MODEL. Requires signed Anthropic commercial DPA (inputs/outputs not trained on; ZDR available for enterprise).

Alternatives. OpenAI/Gemini/self-hosted; Plaid Recurring vs in-house clustering; pure-Python templated sentence with no LLM (fallback if legal blocks third-party data sharing).

### 3.6 Invoice ingestion — OCR + object storage (NEW)

What it does here. The invoice modal on Bill Details (840:12632) says "Scan QR code to pay or auto-import into Swayp." "Auto-import" implies: upload a PDF/image invoice, parse amount / vendor / due-date / invoice #, and store the original document. This is a whole subsystem the raw screen list hides.

Products / scopes needed. Document OCR/parsing — AWS Textract (Analyze Expense), Mindee, or Veryfi (invoice-specialized); object storage (S3 or equivalent) with encryption + signed URLs.

Backend impact. New documents/invoices capability: upload endpoint, virus/type checks, storage with lifecycle policy, async OCR (Celery), a parsed-invoice model linked to a bill, and a human-review/confirm step (OCR is never 100%). QR "pay" path and invoice "auto-import" path are different — the QR likely encodes a hosted-page/reference URL, not the invoice data itself.

Alternatives. Google Document AI, Azure Document Intelligence, Rossum; or defer auto-import to a fast-follow and ship QR + manual entry first.

### 3.7 Fraud monitoring + payee OFAC/SDN screening (NEW)

What it does here. Swayp is the NACHA Originator. NACHA's risk-based fraud-monitoring rules are already in force (Phase 1: Mar 20 2026; Phase 2 practical date: Jun 22 2026) — so fraud procedures are a launch obligation, not a future item. Separately, Dwolla/Stripe KYC covers the customer, not the arbitrary payees the user adds — Swayp mails checks and sends ACH credits to those vendors and therefore must screen them against OFAC SDN.

Products / scopes needed. Transaction-fraud monitoring (Sardine, Unit21, Alloy) and/or OFAC SDN screening of payees (many KYB vendors + Alloy offer this). At minimum, documented risk-based procedures + payee screening at vendor-add and pre-send.

Backend impact. Screening hook at vendor creation and before each send; block/hold + review queue on hits; audit trail; velocity/anomaly checks feeding the audit app.

Alternatives. Start with a lighter OFAC-list screen (Treasury SDN list) + manual review; graduate to a platform as volume grows. Confirm contractually what Dwolla/Stripe screen vs. what remains Swayp's duty.

### 3.8 Vendor bank-account verification (NEW)

What it does here. For manually-added ACH vendors (793:1326), the design only validates the routing number ("Valid – Chase Bank (ABA verified)"). A valid routing number does not prove the vendor's account exists or belongs to the payee — that is misdirected-ACH-credit risk with no clawback. This is distinct from verifying the user's own account (which Plaid handles).

Products / scopes needed. Micro-deposit verification, or Plaid Auth/Instant on the vendor's account where the vendor participates, or a bank-account-verification vendor (e.g. ValidiFI, Plaid Signal/Identity-Match).

Backend impact. A verification state on vendor payout details; gate first credit on verification; policy for unverifiable vendors (fall back to check, or require confirmation).

### 3.9 Business-day / ACH-cutoff calendar engine (NEW)

What it does here. "Send date / estimated arrival" (840:27719), "1–3 biz days" (792:17275), and "5–7 biz days" (check) all require a Federal Reserve bank-holiday calendar plus per-rail cutoff-time logic. Naive +3 days date math shows wrong arrival dates across weekends/holidays.

Backend impact. A business-day utility (Fed holiday calendar, e.g. via workalendar/holidays + Dwolla cutoff rules); every "estimated arrival" computed through it; timezone-correct cutoffs (bank processing is US/Eastern).

### 3.10 Tax reporting — W-9/TIN + 1099 (NEW)

What it does here. A US product that pays vendors on a business's behalf raises tax-reporting questions: W-9/TIN collection, 1099-NEC/1099-K issuance, payer-of-record, thresholds, TIN matching. Absent from the screens but a real obligation to scope.

Client decision needed. Who is the payer of record — Swayp or the client-business? That determines whether Swayp collects W-9s and issues 1099s, or merely provides data. See §6-C/§6-D.

### 3.11 Notifications (email + SMS + push) & supporting build-services

What it does here. Out-of-app alerts: bill-due reminders and "Remind me / I approve each payment" (834:3436); auto-pay confirmations; failed-payment alerts feeding "Resolve Failed" (840:12632); send-date/arrival updates (840:27719). Today the notifications app only writes in-app rows — external delivery is net-new. This bundle also covers:

- QR generate (segno) + scan (browser BarcodeDetector/html5-qrcode, or server pyzbar).

- ABA/routing validation (checksum + bank-name lookup for the "Valid – Chase Bank (ABA verified)" UX on 793:1326).

- Vendor-logo enrichment — Logo.dev (⚠️ the Clearbit Logo API shut down Dec 8 2025 — do not use it).

Recommended. Email: Postmark or AWS SES. SMS: Twilio + A2P 10DLC (the long pole — carrier-reviewed, can be rejected). Push: FCM/APNs (native) or Web Push/VAPID (browser) — only if apps exist.

Backend impact. Channel abstraction + provider adapters + Celery scheduling/retry; delivery-status + provider-message-id fields; bounce/complaint webhooks; auto-populate Provider.logo with placeholder fallback; ABA utility; QR utility.

### 3.12 Observability + secrets management (NEW)

What it does here. The build introduces ~8 sets of live financial API keys + webhook secrets (Plaid, Dwolla, Stripe, Lob, Anthropic, Postmark/SES, Twilio, push). Money movement needs error tracking and alerting.

Recommended. Secrets: Vault / AWS Secrets Manager / SSM (not env files in the repo); KMS for at-rest encryption of bank tokens. Observability: Sentry + metrics/alerting (Datadog/Grafana), with alerts on failed transfers, webhook-signature failures, and stuck PROCESSING payments.

### 3.13 Compliance & legal program (not a vendor — the scaffolding)

Every money screen depends on: ESIGN e-consent + Plaid disclosure before pulling history (836:*); NACHA-compliant ACH authorization (one-time vs recurring vs standing) captured and retained on Auto-pay (834:3436) and Pay (840:27719); KYB/CIP + OFAC via Dwolla/Stripe plus Swayp's own payee screening (§3.7); GLBA Safeguards for the encrypted …1234 account storage (793:1326); and explicit AI-data consent for the advisor. Money-transmitter licensing is offloaded only if Swayp never takes custody of funds (see §5) — but Swayp remains the NACHA Originator regardless.

## 4. Money-movement fund flow & the custody question (READ FIRST)

This is the section that makes the rail decision concrete. Where funds rest determines whether Swayp needs its own money-transmitter/MSB license.

flowchart LR
    subgraph ACH["ACH path (Dwolla)"]
      UB[User's business bank] -->|ACH debit| Q{"Rest in a Swayp<br/>Dwolla Balance?"}
      Q -->|"YES = custody ⚠️"| CUST["Swayp holds funds<br/>→ MT/MSB licensing risk"]
      Q -->|"NO = facilitated<br/>pull-to-push"| VB[Vendor bank]
    end
    subgraph CHK["Check path (Lob, print-your-own)"]
      CB[Client's bank account] -->|check drawn on MICR| MAIL[Mailed paper check] --> VD[Vendor deposits]
    end
    subgraph STR["Stripe Treasury path (if used)"]
      UB2[User bank] --> TFA["Stripe Treasury financial account<br/>= Swayp holds funds ⚠️"] --> VB2[Vendor]
    end

| Rail | Debit leg | Where funds rest | Credit leg | Custody? | Licensing implication |
| --- | --- | --- | --- | --- | --- |
| Dwolla — naive two-leg | Pull to Swayp Dwolla Balance | In Swayp's balance ⚠️ | Push from balance to vendor | Yes | Likely MT/MSB exposure — contradicts "never take custody" |
| Dwolla — facilitated pull-to-push | Pull from user | Never rests in Swayp | Push to vendor | No (agent-of-payee) | Offloaded to Dwolla — preferred, confirm with counsel |
| Check (Lob print-your-own) | Check drawn on client's bank | n/a (bank-to-bank) | Vendor deposits check | No | Bypasses Dwolla/Stripe; needs Positive Pay |
| Stripe Treasury | Into Treasury account | In Swayp's Treasury account ⚠️ | Payout to vendor | Yes | Custody — same MT exposure as naive Dwolla |

🔴 Unresolved contradiction to settle with counsel: the client wants to attest "Swayp never takes custody of funds" (needed to avoid its own licensing), but both the naive Dwolla balance flow and Stripe Treasury do hold funds. The build must either use a facilitated, funds-never-rest structure, or the client must accept MSB/MT licensing. This is a legal determination, not an engineering one — but it changes the backend design, so it must be answered before build.

## 5. What we need from the client for production

### (A) Provider accounts & approvals — with lead times

Long poles (start these first): Dwolla production underwriting, Stripe Treasury (invite-only), and Plaid production + OAuth. All are reviewed, multi-week processes — not instant.

| # | Item | Owner | Lead time | Long pole? |
| --- | --- | --- | --- | --- |
| A1 | Dwolla commercial agreement + production application/underwriting (KYB, Controller + beneficial owners, integration review) | Client signs | Multiple weeks (submit ≥2 wks before launch, after contract/underwriting) | 🔴 Yes |
| A2 | Stripe Treasury application (invite-only, reviewed; may be denied) | Client | Weeks → months, not guaranteed | 🔴 Yes |
| A3 | Plaid production upgrade — application-reviewed (~1 wk) — plus OAuth enablement: company profile + LEI + security questionnaire + per-bank OAuth approval (Chase can be slow) | Client | ~1 wk review; OAuth days→weeks; ~1 wk per bank | 🔴 Yes |
| A4 | Stripe Connect + Global Payouts (standard KYB, if NOT Treasury) | Client | Days | No |
| A5 | Lob (or PostGrid) signup + originating bank-account verification | Client | Days (micro-deposits) | No |
| A6 | Anthropic org + signed commercial DPA (ZDR if desired) | Client | Minutes for key; days–weeks for DPA | No |
| A7 | Twilio A2P 10DLC Brand + Campaign registration (needs EIN) | Client | Days–2 weeks, can be rejected | 🟠 Medium |
| A8 | Email sending domain approval (Postmark) / SES production access | Client | Hours–1 day | No |
| A9 | Fraud/OFAC-screening vendor account (if using Sardine/Unit21/Alloy) | Client | Days–weeks | 🟠 Medium |

- A1 Dwolla contract + underwriting kicked off

- A2 Stripe Treasury application submitted (or decision to skip Treasury)

- A3 Plaid production upgrade + LEI + security questionnaire + OAuth banks requested

- A5 Lob originating bank account verified

- A6 Anthropic DPA signed

- A7 Twilio A2P brand/campaign submitted

- A9 Screening/OFAC vendor selected

### (B) Credentials & config

- PLAID_CLIENT_ID, PLAID_SECRET (sandbox + production), PLAID_ENV; registered HTTPS redirect URI + webhook URL (JWT verification)

- Dwolla API key/secret (sandbox + prod), DWOLLA_ENV, HMAC webhook secret, Idempotency-Key pattern; Plaid↔Dwolla processor=dwolla partnership enabled

- Stripe sk_live_/pk_live_ (prefer restricted key), STRIPE_WEBHOOK_SECRET (whsec_), STRIPE_CONNECT_CLIENT_ID; Treasury/Connect capabilities enabled

- Lob live + test secret keys, verified bank-account resource id, webhook signing secret

- ANTHROPIC_API_KEY, LLM_PROVIDER, LLM_MODEL; retention config matching consent language

- Invoice-OCR key (Textract IAM / Mindee / Veryfi) + object-storage bucket + KMS key

- Postmark token / SES IAM keys + published SPF/DKIM/DMARC; Twilio SID/Auth + Messaging Service SID + Brand/Campaign SID; FCM/APNs or VAPID keys

- Logo.dev token; Sentry DSN; secrets-manager access

- Fix Payment.currency default BDT → USD across services

### (C) Compliance & legal (attorney-drafted)

- Legal entity docs for KYB (legal name, EIN, formation, address, state of incorporation)

- Controller + beneficial-owner PII (name/DOB/SSN/address for every 25%+ owner) + signed beneficial-ownership certification

- Signed Dwolla Platform Agreement and/or Stripe Services/Treasury Agreement

- Attorney-reviewed Terms of Service, Privacy Policy + GLBA Privacy Notice

- NACHA-compliant ACH authorization text (one-time / recurring / standing; amount, timing, revocation) — retained 2 years post-revocation

- NSF / ACH-return re-debit authorization text + retry-count policy for the "Resolve Failed" flow (840:12632)

- ESIGN electronic-consent disclosure

- Separable AI-data consent language (GLBA/Reg P; CA-CFIPA & VT require opt-in)

- Written attestation + funds-flow design decision: does Swayp ever hold funds? (see §4) — determines MT/MSB licensing

- Payee OFAC/SDN screening policy + who owns it (not assumed covered by Dwolla/Stripe)

- W-9/TIN collection + 1099 decision — payer of record, thresholds

- Cyber-liability + E&O insurance (commonly a Dwolla/ODFI underwriting condition; procurement lead time)

- Subprocessor DPAs for Plaid, Dwolla, Stripe, Lob (not just Anthropic) + a public subprocessor list

- GLBA WISP owner ("Qualified Individual"), MFA, KMS encryption-at-rest

- Positive Pay / check-fraud controls arranged with the client's bank (print-your-own checks)

- Vendor SOC 2 Type II reports collected (Plaid/Dwolla/Stripe/check vendor)

- Confirmed footprint: US-only, USD, list of operating states

### (D) Product decisions to resolve FIRST (blocking)

- ⚠️ AMBIGUITY #1 — Rail conflict: Plaid screens say Dwolla executes ACH; vendor screens say Stripe Treasury / "Bill Pay Network." Which rail moves the money, for (a) pulling from the user and (b) paying the vendor? Are they mutually exclusive per-vendor (ACH badge = Dwolla, Stripe badge = Stripe)? This changes the entire backend design.

- ⚠️ AMBIGUITY #2 — "Stripe Bill Pay Network": not a real public Stripe product. What does "~80% pre-enrolled vendors, no bank details needed" actually map to — Melio / BILL.com, Stripe Connect self-onboarding, or something else? Where does the "this vendor is on Stripe" badge data come from?

- ⚠️ AMBIGUITY #3 — Currency/market: backend defaults to BDT, product is US ACH/USD. Confirm US-only, USD-only.

- ⚠️ CUSTODY (§4): funds-never-rest facilitated flow, or accept MSB/MT licensing? (legal)

- Per-vendor rail precedence: a vendor could be eligible for network-payout AND manual-ACH AND check — what's the decision/precedence logic, and where is it stored?

- Check funding model: print-your-own (Lob/PostGrid, drawn on client's bank, bypasses Dwolla/Stripe) vs managed payout (Checkbook.io pulls via ACH)?

- Refund/reversal mechanics for the existing REFUNDED state — how does a completed ACH or a mailed check get reversed/voided operationally?

- Fee model: who bears ACH / check / return-NSF fees; are fees shown to or marked up on the end user? (blocks the receipt/summary UI on 840:27719)

- Same-Day vs Next-Day vs standard ACH (affects Dwolla enablement + fees + the "1–3 days" promise)?

- Are end users businesses or consumers (WEB vs CCD/PPD SEC codes, consumer-protection exposure)?

- "Auto-import invoice" (§3.6) in MVP, or QR + manual entry first?

- Recurring detection: Plaid Recurring (cost) vs in-house clustering?

- AI advisor: opt-in vs opt-out; Claude vs OpenAI vs no-LLM template; ZDR?

- QR payload: what do the vendor/invoice QR codes encode? (No US bill-pay QR standard until X9.150; assume a hosted-page URL — never encode raw account numbers.)

- SMS + push in MVP, or email-only at launch?

### (E) Assets / ops

- Company display name, logo, favicon, privacy-policy URL, support email (for Plaid Link consent + Stripe branding)

- Verified sending domain + DNS access; From/Reply-To addresses; physical mailing address (CAN-SPAM)

- Check face: legal payer name, return address, signature image or facsimile authorization

- Funding/settlement bank account + authorization to debit

- Vendor payout bank details for manually-added ACH vendors

- Billing payment methods for each vendor account

- Designated compliance point-of-contact for ACH returns / disputes / regulator inquiries

## 6. Open questions / risks (most important first)

- 🔴 Dwolla-vs-Stripe rail conflict (blocking). Two competing money rails across the screens. Only one moves money per payment. Until resolved, the entire payments backend, the payment_method enum, KYC posture, and which processor token Plaid mints are undetermined.

- 🔴 Custody / money-transmitter exposure (blocking, legal). Both the naive Dwolla two-leg balance flow and Stripe Treasury hold funds — contradicting the "never take custody" attestation and potentially requiring Swayp's own MSB/MT licensing. Must be a facilitated funds-never-rest design or an accepted licensing path. (§4)

- 🔴 BDT-vs-USD currency mismatch. Payment.currency defaults to Bangladeshi Taka; every screen is USD/US-ACH. Produces wrong advisor math, invalid checks, wrong receipts until fixed. Confirm US-only scope.

- 🟠 "Stripe Bill Pay Network" is not a real product. The "~80% pre-enrolled, no bank details needed" directory doesn't exist at Stripe; the real analog is Melio / BILL.com. Do not build against it until clarified.

- 🟠 Payee OFAC/SDN screening + NACHA fraud monitoring are LAUNCH obligations (Phase 2 in force since Jun 22 2026), not future work. Dwolla/Stripe KYC does not screen the arbitrary vendors Swayp pays.

- 🟠 Long-pole approvals gate launch. Dwolla underwriting, Stripe Treasury (invite-only, may be denied), and Plaid production+OAuth (LEI + per-bank review, Chase slow) are all multi-week.

- 🟠 Vendor account verification. ABA-checksum ≠ the vendor's account exists/belongs to them — misdirected-credit risk with no clawback (§3.8).

- 🟡 ACH returns are asynchronous. R-codes can arrive days after "processed." SUCCESSFUL must tolerate late reversal; need a clawback/re-collection policy for "Resolve Failed."

- 🟡 Dwolla velocity limits (often ~$10k/transfer default) may be below real bill amounts — request increases early.

- 🟡 Business-day/cutoff math. "Estimated arrival" needs a Fed holiday calendar + rail cutoffs, or the dates shown will be wrong (§3.9).

- 🟡 Twilio A2P 10DLC is reviewed and can be rejected; SMS may slip past MVP.

- 🟡 AI data-sharing consent (GLBA + CA/VT opt-in) and never letting the LLM produce the authoritative balance number.

- 🟡 Plaid overlap with Stripe Financial Connections — pick one bank-linking provider to avoid double KYC/cost.

- 🟡 Recurring detection quality depends on ≥180 days history; thin-history users get weaker results than the "24mo" screen implies.

- 🟡 Invoice auto-import (§3.6), tax reporting (§3.10), and refund/reversal mechanics are unscoped subsystems the screens only hint at.

## 7. Current backend gap analysis

Repo: Django 6 + DRF + SimpleJWT + Celery/Redis + Postgres. Apps: authentication, users, providers, payments, wallet, bill_categories, payment_tracking, notifications, dashboard, audit.

| Area | Exists today | Needed for production | Gap |
| --- | --- | --- | --- |
| Rail SDKs | None in requirements | plaid-python, dwolla-v2, stripe, Lob, anthropic, OCR SDK | 🔴 All missing |
| Money movement | Payment model + state machine PENDING→PROCESSING→SUCCESSFUL/FAILED→REFUNDED | Webhook-driven transitions from real Dwolla/Stripe/Lob events; late-return tolerance; funds-flow that respects §4 | 🔴 Not wired to any rail |
| Payment identifiers | provider_reference / payment_method are plain strings | Real transfer/payout/check ids; payment_method enum (ach_dwolla/stripe_*/check) | 🔴 Free-text, no rail mapping |
| Currency | Defaults to BDT | USD, constrained | 🔴 Wrong market |
| Bank connection | — | Plaid link-token/exchange endpoints + webhook (JWT); encrypted access_token/item_id; masked account only | 🔴 Missing |
| Funding sources | wallet app | Store Dwolla customer id + funding-source id (masked …1234), never raw account/routing | 🔴 Missing |
| KYC/KYB state | — | Persist verified-customer + beneficial-owner certification status; gate PENDING→PROCESSING on it | 🔴 Missing |
| Payee screening | — | OFAC/SDN screen at vendor-add + pre-send; review queue | 🔴 Missing |
| Vendor account verification | — | Micro-deposit/Plaid-on-payee verification state before first credit | 🔴 Missing |
| Vendors | Provider (logo/category/country/supports_auto_pay) | stripe_connect_account_id + capability status (if Stripe rail); ACH payout details + verification; per-vendor rail precedence; logo auto-enrichment | 🟠 Partial |
| Invoice ingestion | — | Upload + OCR (Celery) + object storage + parsed-invoice model + review step | 🔴 Missing |
| Recurring bills | bill_categories, payment_tracking | Celery task after Plaid sync → RecurringBillCandidate rows | 🟠 Missing pipeline |
| Business-day engine | — | Fed holiday calendar + rail cutoffs for "estimated arrival" | 🔴 Missing |
| AI advisor | — | New ai_advisor app; provider-neutral wrapper; Python-side math; PII redaction; consent field | 🔴 Missing |
| Notifications | In-app Notification rows only | Email/SMS/push channel abstraction + adapters + Celery + delivery webhooks | 🟠 In-app only |
| Auth/consent records | audit app present | Immutable versioned ACH-authorization / re-debit / ESIGN / AI-consent records per user + payment | 🟠 Needs model |
| Webhooks | — | Signed receivers (Plaid JWT, Dwolla HMAC, Stripe whsec_, Lob HMAC) + idempotency | 🔴 Missing |
| Ops | — | Secrets manager, Sentry, money-movement alerting | 🔴 Missing |

## 8. Suggested next steps

- Resolve the four blockers (§5-D) with the client in one working session — rail conflict, custody/funds-flow, "Bill Pay Network" mapping, and USD confirmation. Nothing money-related should be built before this.

- Start the long-pole onboarding now (parallel to design): Dwolla underwriting, Plaid production + LEI + security questionnaire, Stripe Treasury application, screening/OFAC vendor selection, and attorney engagement for ToS/Privacy/ACH-authorization/re-debit text.

- Ship the safe, non-blocked work immediately: fix Payment.currency BDT→USD; add SDK dependencies behind feature flags; scaffold Plaid link/exchange/webhook in sandbox; build the deterministic recurring-detection Celery task; stand up the business-day utility and secrets/observability.

- Defer Stripe Treasury behind a feature flag with Dwolla (facilitated, funds-never-rest) as the assumed default rail until §6-#1/#2 are answered.

- Await the additional screens to produce Part 2: Full Backend Scope & Data Model (endpoints, models, migrations, per-rail state-machine spec, fund-flow sequence diagrams).

Generated from a verified multi-agent research pass (Plaid, Dwolla, Stripe, check-mail, AI, supporting services, compliance) plus an adversarial completeness/accuracy review. External facts load-bearing to the flags above (NACHA 2026 fraud-rule dates, Clearbit Logo API shutdown, absence of a Stripe biller network, Plaid OAuth review) were web-verified as of 2026-07-16.